Software Engineering C

Week 8 Group Report

**Project Leader:**

Adam Bramley

**Team Members:**

Stephen Allan

Leith Bade

Peter Williamson

Table of Contents

[1. Introduction 5](#_Toc272399144)

[1.1 Team Contribution 5](#_Toc272399145)

[1.1.1 Report Contribution 5](#_Toc272399146)

[1.2 End User Interactions 6](#_Toc272399147)

[1.3 Project Obstacles 6](#_Toc272399148)

[1.4 Project Plan 6](#_Toc272399149)

[2. Requirements Revision 7](#_Toc272399150)

[2.1 Functional Requirements: 7](#_Toc272399151)

[2.2 Non-Functional Requirements: 8](#_Toc272399152)

[2.3 Summary of changes 8](#_Toc272399153)

[3. Technological Assessment 8](#_Toc272399154)

[3.1 Language 8](#_Toc272399155)

[3.2 Integrated Development Environment (IDE) 9](#_Toc272399156)

[3.3 Architecture 10](#_Toc272399157)

[3.4 Plugin system 11](#_Toc272399158)

[3.5 Testing System 11](#_Toc272399159)

[3.6 Web Framework 12](#_Toc272399160)

[3.7 Web server 13](#_Toc272399161)

[3.8 Database 14](#_Toc272399162)

[3.9 Build System 16](#_Toc272399163)

[4. Project Life Cycle Methodologies 16](#_Toc272399164)

[4.1 Meetings 16](#_Toc272399165)

[4.2 Sprints 16](#_Toc272399166)

[4.3 Spike Tests 16](#_Toc272399167)

[4.4 Milestones 17](#_Toc272399168)

[5. System Architecture 17](#_Toc272399169)

[6. Deployment Strategy 18](#_Toc272399170)

[6.1 Deploying a JSP Application 18](#_Toc272399171)

[6.2 The Database 18](#_Toc272399172)

[7. Risk Management 19](#_Toc272399173)

[7.1 Risks that have been added since previous report 19](#_Toc272399174)

[8. Issue Tracking Policy 20](#_Toc272399175)

[8.1 Issue Tracking Workflow 20](#_Toc272399176)

[9. Testing and Metrics 20](#_Toc272399177)

[10. Appendices 22](#_Toc272399178)

[10.1 Appendix A – System Architecture 22](#_Toc272399179)

[10.2 Appendix B – Risk Analysis 23](#_Toc272399180)

[10.3 Appendix C – ER Diagram 27](#_Toc272399181)

[10.4 Appendix D – Use Case Diagram 28](#_Toc272399182)

[10.5 Appendix E – Gantt chart 29](#_Toc272399183)

[10.6 Appendix F – JDepend Report 30](#_Toc272399184)

[10.6.1 Summary 30](#_Toc272399185)

[10.6.2 Packages: 30](#_Toc272399186)

[10.6.3 Cycles 33](#_Toc272399187)

[10.7 Appendix G – Emma Report 34](#_Toc272399188)

[10.8 Appendix H – PMD Report 35](#_Toc272399190)

[10.9 Appendix I – Issue tracking 41](#_Toc272399191)

# 1. Introduction

*Please refer to Appendix E for a snapshot of the project plan.*

The goal of this project is to provide the administration staff at Massey University with a program to assist with the submission of academic publications to the Research Administration Management System (RIMS). The program is to capture relevant information on the academic paper from a generic input (document object identifier), and give the user an automatically generated form of information to submit to RIMS.

Our project team consists of 4 members each with different skill sets and experiences to contribute to an overall solid workforce. The following paragraphs outline brief auto-biographies from the team members with relevant information about their specific skills and talents.

## Team Contribution

At the beginning of the project our team discussed the various skill sets that each person had, from this we decided on the different threads that each member would mainly work on. As the team leader, Adam is in charge of delegating work, arranging meetings with the project manager, client, and team. Along with this, Adam has been focussing for the most part on designing the interface for the system and coding the jsp files up. This included writing any Javascript and CSS as well as the obvious HTML. Peter has been in charge of the database and all things related to the database. He has designed the DB from the start including the structure and all scripts required for creating, updating, and retrieving information in the DB. Steve has been working with all the APIs for the various meta-data gathering websites (CrossRef and Scopus so far) and extracting the information out of those, along with all searching functionality of the program. Finally, Leith has been in charge of structuring the project in regards to packages, classes, builds, interfaces, and plugins.

### Report Contribution

This report was written by the team as a whole, with each part delegated to a different team member. Along with this, Adam was responsible for editing this information given by each team member and formatting the entire report. The following list shows the section numbers each team member was responsible for:

Adam: 1, 2, 5, 8  
Peter: 7  
Leith: 3, 9  
Steve: 6, 4

Please note, section 3 was provided in a table of checklists which Adam converted to paragraph form. Section 10 was contributed to by all team members equally.

## 1.2 End User Interactions

During week 4-8 of our project, we have had several meetings with Karen Sutton, including one with Craig Manning. During these meetings our team has mainly discussed the project requirements with them. We do this by asking questions around what has already been implemented in the project and matching it to requirements gathered in week 2 of the project. Almost every time we have met with them there has been a change to the requirements, this is due to the massive difference in the expectations of the product between Craig and Karen. Craig seems to want the product to benefit him in some way, for example wanting us to export our database files to XML and CSV when there is really no reason for it. He also lead us quite astray with what was actually needed by the system, we made our database far too complex and included the unnecessary emailing due to his suggestions. The most beneficial interactions we have had is our meeting with Karen herself where we could specifically ask her questions about things like the process she goes through with RIMS at the moment, and how she would like the application to run through.

For usability testing we intend to set the application in front of another person that will be using the it in the future, and ask them to try to go through a series of steps to get a desired output. Preferably, this person will not be Karen as she has seen the program in use a few times already and will have the general idea of how it works. If we test it on some people that have never seen it before, we will get an idea of how usable the product is.

## 1.3 Project Obstacles

There are a few obstacles the project faces before completion in week 12. First off, our code has very weak test coverage (only 5% of all classes) this poses the huge threat of bugs to our system, although there have been no severe “bugs” found as of yet, the threat is still there. Furthermore, some of our packages are very instable meaning they aren’t at all resilient to change. There are also around 150 problems in the PMD report, but most of these are very minor and won’t take much to fix at all.

The other obstacles of the project relate to the goals we have made for week 12. We still have a few things to implement in our system, and getting them all done in 3 weeks might be a stretch. We still need to fully integrate the database into the system; this was put off as we drastically changed the structure of the database recently. The code for gathering data from Scopus has been written, but it is yet to be integrated into our plugin system. The final part of our system that needs to be coded is the printing of the document after submission.

## 1.4 Project Plan

*Please refer to Appendix E for a snapshot of the project plan and progress.*

As you can see from the snapshot, we are on schedule for most things. The first thing that is behind schedule is the remodelling of the architecture. This involves changing the singleton class of the Service having one per session to mitigate any concurrency issues we would get if the Service was singleton. The reason we are behind on this is that during the study break, there was almost no contact made by Leith including the week before the study break. This meant he did almost no work for 3 weeks and put that part of the project well behind. However, we are working hard to catch up this week and next and should still be on track to achieve our goals in week 12. Secondly, the database committing and retrieving is a bit behind. This is due to having to restructure our database after realising some information stored in there would be rather redundant. The scripts for inserting and retrieving from the database have been written, they just have not been tied into the system. Finally, the support for multiple authors is a bit behind. While multiple authors are gathered and displayed we intend to separate them in to different text boxes with their own affiliation box each. This is behind due to the increased workload this week on Adam with the report writing. But since he has finished the design of the interface, this will not hinder the completion of the project.

# 2. Requirements Revision

After speaking with Karen and Craig on the 21st July and multiple group meetings we came out with a refined list of functional and non-functional requirements. These requirements were further refined after receiving feedback from our project manager.

## 2.1 Functional Requirements:

1. The system needs to be able to take a DOI as an input, and output metadata for the article. This is to be done through a series of steps, going through the major databases like CrossRef and Scopus, then proceeding to smaller publisher’s websites. The meta-data output includes: authors, article title, publication year, publisher, abstract, keywords, URL, and possibly page and volume numbers. If we are able to, we will also include author affiliations.
2. If the system cannot extract any meta-data, the raw article is to be produced.
3. The system has to display the meta-data on screen and allow the user to edit the data.
4. Access to a local database is needed. The author details and DOIs are stored in the database so author details can be automatically generated for known authors, and the system can check for duplicate DOIs.
5. The system needs to be able to print the cover sheet containing all the metadata.
6. If the user doesn’t have a DOI, the system needs an advanced search function with the ability to search the local database and online sources for matches when given the author name, article title, and publication date.
7. A further extension of the system which is slightly outside the scope of Karen’s specific requirements is for the system to be able to export the local database, or the metadata of specific papers, to a CSV or XML file which would then be sent straight to RIMS for importing into their database. *This is a requirement that will only be implemented if there is time near the end of the project.*

## 2.2 Non-Functional Requirements:

1. The system is to be run on windows
2. The system is to return local database results in under 3 seconds and web results in under 15 seconds per plugin.
3. The system needs to handle plug-in architecture
4. The system needs to have an automated deployment and maintenance procedure.
5. The system must have support for access to the internet and local database through a proxy.

These requirements have also been signed off by Karen on 5th August.

## 2.3 Summary of changes

These requirements were revised again with Karen on 8th September, and thought was given to the feedback received from the project managers. We have decided to, for the mean time, not worry about scrapping the page for the author’s affiliations. This is because it seems like a very difficult task with the thousands of different styled pages for the various publications. There are various ways the affiliation is displayed: Sometimes it is shown after each author in simple text, other times it is referenced by numerous characters in a superscript next to the author’s name. Instead, we will store the affiliation of the authors in the database, so that once it is entered; it can automatically be retrieved the next time the author is referenced. The user will also be able to edit the affiliation in case authors change university for example.

Another feature we have removed is the verification email. After reassessing the process that Karen goes through to send the emails, it seems to be easier for her to do it herself since she doesn’t email the author after every submission; it seems to be on a basis of a certain number of submissions of that particular author.

Furthermore, we have simplified our database to no longer include publication details (apart from the DOI). We first thought we needed this detail so that the user could modify the entries through our system when an author finds something wrong with a submission. We now see that this is completely redundant because the only place it is modified is directly through the RIMS system.

# 3. Technological Assessment

Throughout the project, we have done extensive technological assessment. This report will cover the technologies we have chosen to go with and reasons behind why we chose them.

## 3.1 Language

We have chosen to use Java as our main programming language. All of our team members have experience using Java through study at Massey, and some have extra experience through work and other extracurricular activities. Java is easy to use, and there is plenty of technical expertise available via lecturers at Massey. Java has a great online community which provides extensive support for users and there are plenty of resources available at the library if the online help doesn’t suffice. Furthermore, Java is widely used and freely available and fits in with our object-oriented approach to this project. Java is also easily testable through JUnit and easily maintainable; these tie in with the great integrated development environment (Eclipse). There is also a good plugin system available for Java.

We also considered C#, Python, Ruby, and PHP.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Taught at Massey** | **Group experience** | **Easy to use** | **Technical expertise available** | **Resources at library** |
| **Java** | Y | Y (4) | Y | Y | Y |
| C# | Y | Y (2) | Y | N | Y |
| Python | N | Y (1) | N | N | Y |
| Ruby | N | N |  | N | Y |
| PHP | N | Y (1) | N | N | Y |
|  | **Good support** | **Reliable** | **Widely used** | **Portable** | **Freely available** |
| **Java** | Y | Y | Y | Y | Y |
| C# | Y | Y | Y | N | Y |
| Python | Y | Y | Y | Y | Y |
| Ruby | Y | Y | Y | Y | Y |
| PHP | Y | Y | Y | Y | Y |
|  | **OOP** | **Testable** | **Maintainable** | **Good IDE** | **Plugins** |
| **Java** | Y | Y | Y | Y | Y |
| C# | Y | Y | Y | Y | N |
| Python | N | Y | Y | N | N |
| Ruby | Y | Y | N | N | N |
| PHP | N | N | N | N | N |

## 3.2 Integrated Development Environment (IDE)

We have chosen to use Eclipse JEE Helios as our primary IDE for the project. Again, all of our team members have a lot of experience using Eclipse through teachings at Massey and use at home. It is also easy to use and there is plenty of support available for it through Massey, the internet, and written resources. Eclipse is also very reliable and widely used in the community. It has a very wide range of plugins that can be easily installed and extend to almost any technology. There are also good features in Eclipse for testing, refactoring, and building our system. We will be using plugins such as Subclipse, which allows us to access our repository through Eclipse, and utilising Eclipse’s features that support Tomcat, SQL, and JSP. The version of Eclipse we are using supports Java 6, which is needed to use the plugin architecture we have chosen (ServiceLoader).

We also considered NetBeans, Visual Studio, SharpDevelop, and MonoDevelop.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Taught at Massey** | **Group experience** | **Easy to use** | **Resources at library** | **Good support** |
| **Eclipse** | Y | Y (4) | Y | Y | Y |
| NetBeans | Y | Y (3) | N | Y | Y |
| Visual Studio | Y | Y (2) | Y | Y | Y |
| SharpDevelop | N | N | N | N | N |
| MonoDevelop | N | N | N | N | N |
|  | **Reliable** | **Widely used** | **Portable** | **Freely available** | **Source control** |
| **Eclipse** | Y | Y | Y | Y | Y |
| NetBeans | Y | Y | Y | Y | Y |
| Visual Studio | Y | Y | N | Y | Y |
| SharpDevelop | Y | N | Y | Y | Y |
| MonoDevelop | N | N | Y | Y | Y |
|  | **Refactoring** | **Testing** | **Language** |  |  |
| **Eclipse** | Y | Y | Java |  |  |
| NetBeans | Y | Y | Java |  |  |
| Visual Studio | Y | Y | C# |  |  |
| SharpDevelop | Y | Y | C# |  |  |
| MonoDevelop | Y | Y | C# |  |  |

## 3.3 Architecture

We have chosen to structure our software in a Web app fashion. All of our team members have good experience with technologies surrounding web apps through Massey and other work. Using Web app architecture allows us to have a very straight forward deployment strategy which is easy to update, install, and maintain. If the project were to grow in popularity, our architecture will allow it with its scalability. It is also a widely used architecture with a huge amount of support available through various sources. It is a lightweight approach and freely available, and also supports our SQL database.

We also considered a Desktop application, and a Client/Server application.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Group experience** | **Easy to maintain** | **Easy to update** | **Easy to install** |
| Desktop App | Y (4) | Y | N | Y |
| Client/Server | Y (1) | N | N | N |
| **Web App** | Y (3) | Y | Y | N |
|  | **Scalable** | **Only need 1 computer** | **Need network connection** |  |
| Desktop App | N | Y | N |  |
| Client/Server | Y | N | Y |  |
| **Web App** | Y | Y | Y |  |

## 3.4 Plugin system

We have chosen to use a plugin system called ServiceLoader (SL). While our group doesn’t have much experience with SL, there isn’t a plugin system that we are all familiar with so it was a good option to go with due to its ease of use. There is ample support available online for it and it is widely used. It’s reliable due to its simplicity and the fact that it’s type safe. SL is also freely available and has a well defined interface.

We also considered Guice, OSGi, Eclipse Equinox, Java Plugin Framework, and Spring Framework.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Group experience** | **Easy to use** | **Technical expertise available** | **Resources at library** |
| Guice | N | Y | N | N |
| OSGI | N | N | Y | Y |
| Eclipse Equinox | N | N | N | Y |
| Java Plugin Framework | N | N | N | N |
| **ServiceLoader** | N | Y | N | N |
| Spring Framework | N | N | N | N |
|  | **Good support** | **Reliable** | **Widely used** | **Portable** |
| Guice | N | Y | N | Y |
| OSGI | Y | Y | Y | Y |
| Eclipse Equinox | Y | Y | Y | Y |
| Java Plugin Framework | Y | Y | N | Y |
| **ServiceLoader** | Y | Y | Y | Y |
| Spring Framework | Y | Y | Y | Y |
|  | **Freely available** | **Runtime** | **Type safe** | **Interface** |
| Guice | Y | Y | Y | Y |
| OSGI | Y | Y | Y | Y |
| Eclipse Equinox | Y | Y | Y | Y |
| Java Plugin Framework | Y | Y | Y | Y |
| **ServiceLoader** | Y | Y | Y | Y |
| Spring Framework | Y | Y | Y | Y |

## 3.5 Testing System

For testing our system we will be mainly using JUnit 3, but could also extend testing to include HTTPUnit, DBUnit, and Apache Cactus for testing JSP pages, the database, and the server respectively. All of our team members have experience through Massey and other work using JUnit. It’s also very easy to use and there is plenty of support easily available through Massey, online, and other resources. JUnit is widely used in the community and easily portable. JUnit also follows our open-source approach. JUnit’s automated system allows for fast testing that can be done often, this fits into our agile methodology.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Group experience** | **Easy to use** | **Technical expertise available** | **Resources at library** |
| **Junit 3** | Y (4) | Y | Y | Y |
| Nunit | N | Y | N | N |
|  | **Good support** | **Reliable** | **Widely used** | **Portable** |
| **Junit 3** | Y | Y | Y | Y |
| Nunit | Y | Y | Y | N |
|  | **Freely available** | **Automated** | **Fast** |  |
| **Junit 3** | Y | Y | Y |  |
| Nunit | Y | Y | Y |  |

## 3.6 Web Framework

We have chosen to use Java Service Pages and servlets as our web framework. Most of our team members have experience through Massey and other work with this framework. Even though not everyone is totally familiar with this framework, there is still an underlying knowledge of how it works, and there is a lot of support through Massey and the internet on it. JSP is fast, portable, and reliable. It also supports our other technologies and fits in to our Model View Controller system.

We also considered ASP, Zend Framework, Djano, EPB, and Ruby on Rails.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Taught at Massey** | **Group experience** | **Technical expertise available** | **Resources at library** |
| ASP | N | Y (1) | N | Y |
| Zend Framework | N | Y (1) | N | Y |
| Djano | N | N | N | N |
| **JSP/Servlets** | Y | Y (3) | Y | Y |
| EPB | Y | Y (3) | Y | Y |
| Ruby on Rails | N | N | N | Y |
|  | **Good support** | **Reliable** | **Widely used** | **Portable** |
| ASP | Y | Y | Y | N |
| Zend Framework | Y | Y | Y | Y |
| Djano | Y | Y | Y | Y |
| **JSP/Servlets** | Y | Y | Y | Y |
| EPB | Y | Y | Y | Y |
| Ruby on Rails | Y | Y | Y | Y |
|  | **Freely available** | **Fast** | **MVC** | **HTML** |
| ASP | Y | Y | Y | Y |
| Zend Framework | Y | Y | N | Y |
| Djano | Y | Y | Y | Y |
| **JSP/Servlets** | Y | Y | Y | Y |
| EPB | Y | Y | Y | Y |
| Ruby on Rails | Y | Y | Y | Y |
|  | **Other file types** |  |  |  |
| ASP | Y |  |  |  |
| Zend Framework | Y |  |  |  |
| Djano | Y |  |  |  |
| **JSP/Servlets** | Y |  |  |  |
| EPB | Y |  |  |  |
| Ruby on Rails | Y |  |  |  |

## 3.7 Web server

We have chosen to use Tomcat as our web server. All of our team members have experience with Tomcat through papers taught at Massey. The fact that Tomcat is so easy to deploy is one of the main reasons we chose to use it. It is easy to install, update, and maintain. There is a wide range of support available online and through Massey for Tomcat. Tomcat is lightweight, portable, and fast; Tomcat also supports all of our technologies and is dynamic.

We also considered Apache, IIS, and Jetty.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Group experience** | **Easy to maintain** | **Easy to update** | **Easy to install** |
| Apache | Y (2) | N | N | N |
| IIS | Y (2) | N | N | N |
| **Tomcat** | Y (4) | Y | Y | Y |
| Jetty | N | Y | Y | Y |
|  | **Easy to use** | **Technical expertise available** | **Resources at library** | **Good support** |
| Apache | Y | N | Y | Y |
| IIS | N | N | Y | Y |
| **Tomcat** | N | Y | Y | Y |
| Jetty | Y | N | N | Y |
|  | **Reliable** | **Widely used** | **Portable** | **Freely available** |
| Apache | Y | Y | Y | Y |
| IIS | Y | Y | N | Y |
| **Tomcat** | Y | Y | Y | Y |
| Jetty | Y | Y | Y | Y |
|  | **Fast** | **Lightweight** | **Doesn't need a server** | **Dynamic** |
| Apache | Y | N | Y | Y |
| IIS | Y | N | Y | Y |
| **Tomcat** | Y | Y | Y | Y |
| Jetty | Y | Y | Y | Y |
|  | **HTML** | **Other file types** |  |  |
| Apache | Y | Y |  |  |
| IIS | Y | Y |  |  |
| **Tomcat** | Y | Y |  |  |
| Jetty | Y | Y |  |  |

## 3.8 Database

We chose to go with MySQL for our Database. Most of the team members have experience with MySQL through Massey. MySQL is easy to use, install, update, and maintain. There is a lot of support available for MySQL through Massey and other resources online. MySQL is fast, reliable, portable and freely available. It also supports SQL and has a standard interface.

We also considered Microsoft SQL Server, Oracle, Microsoft Access, PostgreSQL, and Sybase.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Group experience** | **Easy to maintain** | **Easy to update** | **Easy to install** |
| Microsoft SQL Server | Y (2) | Y | Y | Y |
| Oracle | Y (3) | N | N | N |
| **MySQL** | Y (2) | Y | Y | Y |
| Access | Y (1) | Y | N | Y |
| PostgreSQL | N | Y | Y | Y |
| Sybase | N | N | N | N |
|  | **Easy to use** | **Technical expertise available** | **Resources at library** | **Good support** |
| Microsoft SQL Server | Y | N | Y | Y |
| Oracle | N | Y | Y | Y |
| **MySQL** | Y | Y | Y | Y |
| Access | Y | N | Y | N |
| PostgreSQL | Y | N | N | Y |
| Sybase | N | N | N | Y |
|  | **Reliable** | **Widely used** | **Portable** | **Freely available** |
| Microsoft SQL Server | Y | Y | N | Y |
| Oracle | Y | Y | Y | N |
| **MySQL** | Y | Y | Y | Y |
| Access | N | Y | N | N |
| PostgreSQL | Y | Y | Y | Y |
| Sybase | Y | Y | Y | N |
|  | **Fast** | **Lightweight** | **Doesn't need a server** | **SQL** |
| Microsoft SQL Server | Y | N | Y | Y |
| Oracle | Y | N | N | Y |
| **MySQL** | Y | Y | Y | Y |
| Access | Y | N | Y | Y |
| PostgreSQL | Y | Y | Y | Y |
| Sybase | Y | N | N | Y |
|  | **Standard interface** |  |  |  |
| Microsoft SQL Server | Y |  |  |  |
| Oracle | Y |  |  |  |
| **MySQL** | Y |  |  |  |
| Access | Y |  |  |  |
| PostgreSQL | Y |  |  |  |
| Sybase | Y |  |  |  |

## 3.9 Build System

We chose to use ANT build scripts as our build system. All of our team members have experience using ANT through Massey. There is a lot of support available for ANT through Massey and other resources online. ANT is also fast and automated with follows our agile methodology.

We also considered MSBuild.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Group experience** | **Easy to use** | **Technical expertise available** | **Resources at library** |
| MSBuild | N | Y | N | N |
| **ANT** | Y (4) | Y | Y | Y |
|  | **Good support** | **Reliable** | **Widely used** | **Portable** |
| MSBuild | Y | Y | Y | N |
| **ANT** | Y | Y | Y | Y |
|  | **Freely available** | **Automated** | **Fast** |  |
| MSBuild | Y | Y | Y |  |
| **ANT** | Y | Y | Y |  |

4. Project Life Cycle Methodologies

For this project the team have decided to use a design methodology mainly based on Scrum.

## 4.1 Meetings

Weekly team meetings will be held each Monday at 11am. During each meeting the members will summarise what they achieved in the previous week, what issues they had and explain what they will be working on next. Following this, each Tuesday at 3pm the team will meet with the project supervisor to update him on the team’s progress.

For the following week’s work the team leader (Adam) will assign the next round of tasks to the team members based either on relevant skills or randomly assignment if no one person is a better choice than another.

## 4.2 Sprints

As the team meets weekly to allocate tasks and detail progress, a weeklong sprint makes sense. Tasks that could take longer than a week to achieve should, where possible, be broken down into smaller sub tasks that can be finished within a sprint.

## 4.3 Spike Tests

Similar to SCRUM, we can spike test any new ideas or technologies for a day or two, no longer, to decide on the merits and either incorporate the technology into the project or discard the test. Given the week long sprints spike tests should ideally be held before the sprint that would use that technology.

## 4.4 Milestones

The project will follow the standard IID process. A working prototype should be the result of completing each milestone – full functionality isn't expected until the final completion date but the individual functions of the application will be built, tested and signed off in an incremental fashion.

Each milestone will focus on specific functions of the project, and can mostly be broken down into incremental plug-in development. That is, once the initial demonstration is finished, the project will follow a feature based development where each week the team will focus on extending the system to cope with more advanced plug-ins. This will focus on the most important, but also easiest to implement, first; then move on to the more advanced forms of gathering meta-data from the more obscure websites.

# 5. System Architecture

*Please refer to Appendix A, Figure 1.*

Our system is quite different from the previous report so most of the following are changes.

From the figure, you can see that there are several main features that encompass our system architecture. Beginning at the left, the user (or the internet they are using) is directly interacting with the various servlets. There is one servlets per Java Service Page, which is for each different page that the user sees, that acts as the interface between the user and the service. The servlets’ input is http; this is the input that the system will receive from the forms that the user is filling out. The servlets’ output is html to display results of the system working on the input. The JSPs format the output of the servlets into html.

The first JSP the user interacts with in the application is the index page. This is where the user enters the DOI in. When the user submits the DOI it is sent to an object called the DOIRequest (or AdvancedRequest if the user is using the advanced search). The DOI request then creates an instance of the Service class. This Service class acts as a “service” to the servlets by interacting with the plugins and database. The Service then sends the DOI to the MetaDataRetreiverFactory. The class acts as a Factory for the different plugins, these plugins are the different websites we are using to gather the meta-data. Each plugin is tested to return a publication and when one is found the Service will receive it from the Factory. The plugins work by using the sites’ APIs and filling the Publication object with information gathered through XML.

Once the Service receives a Publication object, it adds it to the session and is then displayed on the results page. There are 3 separate results pages linked to each of the 3 publication types (book, conference, and journal). Once the user has finished editing the results and confirms the publication is then updated in the session and sent to the service. From there some details will be sent to the database, and a form will be printed if the user has chosen to.

The database is used to store dois as an extra safeguard against duplication. Along with this, author name, id, and affiliation will be stored in the database so that once the user has entered an affiliation for an author once, it will be automatically generated for them next time. There is a small possibility of the database returning the wrong affiliation, but our client has specified that as long as it is editable it will still be very helpful.

# 6. Deployment Strategy

The deployment strategy focuses on how to deploy a JSP application but some thought is also given to other deployment strategies should they become relevant (e.g. The same web application could possibly be built to incorporate a web service and client that connects to it which would have a different deployment set up).

## 6.1 Deploying a JSP Application

Any JSP application is going to need a web server to run on. In the Massey environment that could possibly even include a server set up on the client's individual machine, but will most likely require being set up on an existing Massey server. Internal Massey policy will most likely have some impact on the final location and the final installation procedure.

A permanent location on a Massey server allows for easier deployment for other users if the application becomes more popular. An individual machine set up would need to be replicated on each user's computer, taking considerable time and making maintenance very difficult.

Deploying the actual files and directories that make up the application would be a simple matter of deploying as a WAR file (Web Archive) to the server or copying the file set up directly via FTP or similar.

One consideration is the client's desire to have an email function included. This would require an email server to be available to the application and, along with the difficulty of maintenance, is one of the primary reasons an individual set up is best avoided.

## 6.2 The Database

A locally accessed database is required for the author details and DOIs of articles that have already been entered. This is a change from our previous database as we are no longer storing all the publication data. We saw this as completely redundant; there is no need for the publication data to be stored apart from the DOI.

Storing the database on a server along with the application has several advantages; namely, that the database can be used by multiple users very easily and is easier to update, backup and maintain. A database on the user's computer lacks these advantages and also has the additional issue of replication of data if other users have their own databases set up. The local database needs to be able to avoid repetition of work which it would be unable to do if several copies of the same database existed.

Relocation of the database after installation can be managed by altering the web.xml file which contains the connection information.

# 7. Risk Management

*Please refer to Appendix B.*

At the beginning of the project, several risks were identified with varying degrees of likelihood and impact on the project.

If the Team Leader puts too much workload on team members for a week this can lead to increased stress and unreasonable expectations, similarly if too little is assigned, then it can put the project behind schedule. Furthermore, if the Team leader leads the group away from the scope of the project then it can have dire consequences that the project will not be valid.

If the Team manager does not give the guidance that is required by the team, it could be potentially harmful towards the project. Misunderstanding Scope is another potential risk and is the most common cause of failure for software projects.

If a group member fails to produce the workload that is assigned to them for the week, it can have an effect on the flow of the project, putting the groups schedule behind and puts increased pressure on next week.

Sickness is another risk on the team. If a member falls ill work may not be completed to the deadline, or a substandard effort may be made. There is also a small risk a member of the team drops out of the paper, this will put all workload done by the group member onto the other members of the group and potentially hinder the quality of work.

There is a risk of feature creep to the project. If features keep being added to the project then it has the impact that we do not get the most important feature working. This ties into another risk of changing requirements, this could essentially mean all the previous work done to date, would be invalid

There is also the risk of team members not having enough experience and skill in specific parts of the project. If we are unable to accomplish something it may delay the schedule, and extra resources may have to be placed in solving the issues.

## 7.1 Risks that have been added since previous report:

The modifications to the previous risk management are highlighted in **bold**. Lack of communication and loss of communication between client/server have been added as risks to the project. Running out of time is the biggest risk that the project faces now, with only four weeks remaining. Implementing new features has an even greater impact now due to the lack of time remaining.

The solution of a client/server application poses extra risks that must be addressed. These include server connectivity, accessibility, and permissions. The risk of the client having insufficient permissions for access to the server is almost non-existent as there is no security on the application. On the other hand, accessibility and connectivity to the server is crucial for the application to run at all, and will have massive impacts if either is interrupted.

# 8. Issue Tracking Policy

Since the previous report, our team has decided to take a more relaxed approach to issue tracking. We have chosen to do this because we noticed all “issues” that were arising were quite simple issues that could simply be fixed within hours. Our team sees it as a burden to have to go through the process of posting it on the project site and simply unnecessary. We have decided to only post issues that we think either we cannot fix ourselves, or will take longer than 3 hours to complete. The following issue tracking workflow is for issues that need to be posted on the project website.

8.1 Issue Tracking Workflow

* Open a new issue through the Google code project page
* Fill out the summary and description of the issue.
* Cc to relevant team members.
* Make sure the issue type and priority are set accordingly.
* Submit the issue.   
    
  *After the issue has been submitted:*
* I (Adam) will assign the issue to a team member based on the workload of the team members at the time.  
    
  *After the issue has been resolved:*
* The two team members that have not assigned or submitted the issue will then sign the issue off.
* Issue page is then updated.

If an issue is open for more than 7 days, the team will have an extra meeting discussing the issue until it is resolved. In most cases, we will be able to resolve the issue with all team members discussing it. If the issue is still unable to be solved then further investigation will take place by a specific team member. If the particular issue is due to an extra feature, then that feature may be removed.

# 9. Testing and Metrics

*Please refer to Appendices F, G, and H for the reports.*

For testing our system and generating metrics we will utilise as many automated systems as possible. For testing we have decided to use Junit 3. This allows us to frequently run tests on our code to test for any new bugs that may have been introduced from freshly written code or refactoring. As part of our testing policy, each time a new issue is submitted a new test case will be added to account for the newly introduced bug. This will ensure the system is safe from the bug and allow us to change our code to suit it.

To automate metrics, we will be using EMMA, PMD, and JDepend to gather information on test coverage, code complexity, and dependencies. This will give us a good range of metrics to ensure our code is up to standard. To generate the reports we are using an ANT build script. This puts all the results in html files inside the resulting build file.

There is a major problem with the EMMA reports as they are giving very low results; it seems to be something to do with running the test cases through the build script on a server. The results are included but are not accurate.

We have also included a metric for the team’s participation. This is based on the percentage of commits to the repository each member has done. Keep in mind even though a percentage may be higher, different tasks require more or less work and in turn require more or less commits.

Total commits from 4/08/10 to 10/09/10:

Adam: 40% Leith: 26% Peter: 24% Steve: 10%

The data in this time period is in the time since the previous report was submitted.

## 9.1 Compatibility testing

All testing was done using Windows XP, this is because the only platform we expect the admin at Massey to be using is Windows and since it’s a web application the compatibility relies more on the browser.

|  |  |
| --- | --- |
| **Browser** | **Comments** |
| Mozilla 3.6.8 | Completely functional, all styles are showing along with AJAX animation. Meta-data gathering working as expected. |
| Internet Explorer 6 | Something is very wrong here. Even the button to send the DOI away isn’t showing. Curved borders also aren’t showing but that was expected. We are not worried about this as the users are very unlikely to be using IE6. |
| Google Chrome 6.0.4 | Completely functional, all styles are showing along with AJAX animation. Meta-data gathering working as expected. |
| Opera 10.62 | Completely functional, all styles are showing along with AJAX animation. Meta-data gathering working as expected. |

# 10. Appendices

## 10.1 Appendix A – System Architecture




Figure 1. Improved System Architecture

## 10.2 Appendix B – Risk Analysis

|  |  |
| --- | --- |
| Risk: | Team leader assigning workload improperly |
| Likelihood of Occurrence: | High |
| Potential Impact: | High. If the Team Leader puts to much workload on for a week this can lead to increased stress and unreasonable expectations, similarly if too little is assigned, then it can put the project behind schedule. |
| Mitigation plan: | Communication to the leader in the group meetings of what members are likely to accomplish and that they feel is the correct amount of work. |

|  |  |
| --- | --- |
| Risk: | Team leader leading group astray |
| Likelihood of Occurrence: | Medium |
| Potential Impact: | High. If the Team leader leads the group away from the scope of the project then it can have dire consequences that the project will not be valid. |
| Mitigation plan: | Communication to the leader and between members in the group to ensure that the team stays on the target and does not get sidetracked. |

|  |  |
| --- | --- |
| Risk: | Team manager |
| Likelihood of Occurrence: | Medium |
| Potential Impact: | Medium. If the Team manager does not give the guidance that is required by the team, it could be potentially harmful towards the project |
| Mitigation plan: | There is no way to prevent this from happening, although the weekly meetings should keep this risk under control |

|  |  |
| --- | --- |
| Risk: | Misunderstanding Scope |
| Likelihood of Occurrence: | Low |
| Potential Impact: | High. Misunderstanding Scope is the most common cause of failure for software projects. |
| Mitigation plan: | Constantly talking to the client and informing them of progress, checking what has been completed meets their requirements. |

|  |  |
| --- | --- |
| Risk: | Group member doesn’t complete a weekly workload |
| Likelihood of Occurrence: | High |
| Potential Impact: | High. If a group member fails to produce the workload that is assigned to them it can have an effect on the flow of the weeks work by putting the groups schedule behind and puts increased pressure on next week. |
| Mitigation plan: | Regular meetings to ensure that the workload is on schedule and that if a member is unlikely to complete the task, steps can be taken to help the burden or alter the plan. Communication from the member in question is key. |

|  |  |
| --- | --- |
| Risk: | Sickness |
| Likelihood of Occurrence: | High |
| Potential Impact: | Medium. Work may not be completed to the deadline, or a substandard effort may be made |
| Mitigation plan: | Staying at home and not transferring the sickness to other group members is preferable. Communication via electronic means rather than face to face in order to stay in touch |

|  |  |
| --- | --- |
| Risk: | Group member resigns from Software C |
| Likelihood of Occurrence: | **Extremely Low** |
| Potential Impact: | High. This will put all workload done by the group member onto the other members of the group |
| Mitigation plan: | Communication between members is essential, and encouragement to stick with the project if a member considers quitting. However it is better they quit, than stay on and not do the workload |

|  |  |
| --- | --- |
| Risk: | Loss of Code/Documentation |
| Likelihood of Occurrence: | Extremely Low |
| Potential Impact: | High. All the work that is done will be lost |
| Mitigation plan: | The Repository is set up to prevent this from happening, and will ensure that nothing is lost |

|  |  |
| --- | --- |
| Risk: | Feature Creep |
| Likelihood of Occurrence: | Medium |
| Potential Impact: | **High.** If features keep being added to the project then it has the impact that we do not get the most important feature working |
| Mitigation plan: | By prioritising and evaluating what features are important and those that would be nice but are not necessary |

|  |  |
| --- | --- |
| Risk: | Changing Requirements |
| Likelihood of Occurrence: | **Low** |
| Potential Impact: | High. The Changing of requirements could essentially mean all the previous work done to date, would be invalid |
| Mitigation plan: | Constant communication with the client in order to catch any requirements that change early, so the project schedule suffers as little as possible |

|  |  |
| --- | --- |
| Risk: | Running out of time |
| Likelihood of Occurrence: | **Extremely High** |
| Potential Impact: | High. 14 weeks is all the time we get, everything needs to be up and running up then |
| Mitigation plan: | Proper planning and communication to prevent any bottle necks from occurring. Prioritising requirements which are essential will produce a working project |

|  |  |
| --- | --- |
| Risk: | Technological Issues/Lack of skills |
| Likelihood of Occurrence: | Medium |
| Potential Impact: | High. If we are unable to accomplish something it may delay the schedule, and extra resources may have to be placed in solving the issues |
| Mitigation plan: | A technological review and the team leader knowing the skills of individual group members will try prevent this from happening, though it may be unavoidable |

|  |  |
| --- | --- |
| Risk: | **Lack of Communication** |
| Likelihood of Occurrence: | **Medium** |
| Potential Impact: | **High. Lack of communication the group may be behind schedule, and may cause duplication of workload.** |
| Mitigation plan: | **Schedule regular meetings that everybody has to show up to.**  **Talking outside the meetings will also help alleviate the problem.** |

|  |  |
| --- | --- |
| Risk: | **Loss of client/server connection or access** |
| Likelihood of Occurrence: | **Low** |
| Potential Impact: | **High. If the client loses access or connection to the server the application will not be able to function at all.** |
| Mitigation plan: | **Make sure server is secure** |

## 10.3 Appendix C – ER Diagram

string Massey\_ID**(PK)**  
string Massey\_First\_Name

string Massey\_Last\_Name  
string Massey\_Middle\_Name

string Type

string Department

string College

**Massey\_Author**

int Misc\_ID **(PK)**  
string Misc\_First\_Name

string Misc\_Last\_Name  
string Misc\_Middle\_Name

string Affiliation

**Misc\_Author**

string Publication\_DOI **(PK)**

**Publication**

## 10.4 Appendix D – Use Case Diagram

## 

Gather publication Information (No DOI)

<<includes>>

Fills out Coversheet

/Adds to Database

<<includes>>

<<includes>>

<includes>>

<<includes>>

Print

Coversheet

Add Staff   
Information

<<includes>>

Academic Researcher

Add RIMS   
Identifier


<<includes>>

<<includes>>

<<includes>>

Gather publication Information (DOI)

## 10.5 Appendix E – Gantt chart



## 10.6 Appendix F – JDepend Report

|  |  |
| --- | --- |
| This is a report generated using JDepend: 10.6.1 Summary | ] |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Package | Total Classes | [**Abstract Classes**](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXnumber) | [**Concrete Classes**](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXnumber) | [**Afferent Couplings**](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXafferent) | [**Efferent Couplings**](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXefferent) | [**Abstractness**](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXabstractness) | [**Instability**](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXinstability) | [**Distance**](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXdistance) |
| [nz.ac.massey.rimsgroup3](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3) | 1 | 0 | 1 | 1 | 2 | 0 | 0.67 | 0.33 |
| [nz.ac.massey.rimsgroup3.DB.test](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.DB.test) | 1 | 0 | 1 | 0 | 2 | 0 | 1 | 0 |
| [nz.ac.massey.rimsgroup3.database](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.database) | 7 | 0 | 7 | 1 | 1 | 0 | 0.5 | 0.5 |
| [nz.ac.massey.rimsgroup3.metadata](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata) | 3 | 1 | 2 | 3 | 1 | 0.33 | 0.25 | 0.42 |
| [nz.ac.massey.rimsgroup3.metadata.bean](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.bean) | 8 | 0 | 8 | 8 | 0 | 0 | 0 | 1 |
| [nz.ac.massey.rimsgroup3.metadata.plugin](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.plugin) | 2 | 0 | 2 | 1 | 2 | 0 | 0.67 | 0.33 |
| [nz.ac.massey.rimsgroup3.metadata.plugin.test](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.plugin.test) | 1 | 0 | 1 | 0 | 2 | 0 | 1 | 0 |
| [nz.ac.massey.rimsgroup3.metadata.test](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.test) | 1 | 0 | 1 | 0 | 2 | 0 | 1 | 0 |
| [nz.ac.massey.rimsgroup3.servlet](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.servlet) | 2 | 0 | 2 | 0 | 2 | 0 | 1 | 0 |

### 

### 10.6.2 Packages:

#### nz.ac.massey.rimsgroup3

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| [Afferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXafferent): 1 | [Efferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXefferent): 2 | [Abstractness](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXabstractness): 0 | [Instability](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXinstability): 0.67 | [Distance](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXdistance): 0.33 |

|  |  |  |  |
| --- | --- | --- | --- |
| Abstract Classes | Concrete Classes | Used by Packages | Uses Packages |
| *None* | nz.ac.massey.rimsgroup3.Service | [nz.ac.massey.rimsgroup3.servlet](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.servlet) | [nz.ac.massey.rimsgroup3.metadata](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata)  [nz.ac.massey.rimsgroup3.metadata.bean](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.bean) |

#### nz.ac.massey.rimsgroup3.DB.test

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| [Afferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXafferent): 0 | [Efferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXefferent): 2 | [Abstractness](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXabstractness): 0 | [Instability](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXinstability): 1 | [Distance](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXdistance): 0 |

|  |  |  |  |
| --- | --- | --- | --- |
| Abstract Classes | Concrete Classes | Used by Packages | Uses Packages |
| *None* | nz.ac.massey.rimsgroup3.DB.test.TestingDatabase | *None* | [nz.ac.massey.rimsgroup3.database](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.database)  [nz.ac.massey.rimsgroup3.metadata.bean](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.bean) |

#### nz.ac.massey.rimsgroup3.database

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| [Afferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXafferent): 1 | [Efferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXefferent): 1 | [Abstractness](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXabstractness): 0 | [Instability](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXinstability): 0.5 | [Distance](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXdistance): 0.5 |

|  |  |  |  |
| --- | --- | --- | --- |
| Abstract Classes | Concrete Classes | Used by Packages | Uses Packages |
| *None* | nz.ac.massey.rimsgroup3.database.DatabaseConnection  nz.ac.massey.rimsgroup3.database.DatabaseInsert  nz.ac.massey.rimsgroup3.database.DatabaseModify  nz.ac.massey.rimsgroup3.database.DatabaseRead  nz.ac.massey.rimsgroup3.database.InsertStatements  nz.ac.massey.rimsgroup3.database.ModifyStatements  nz.ac.massey.rimsgroup3.database.ReadStatements | [nz.ac.massey.rimsgroup3.DB.test](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.DB.test) | [nz.ac.massey.rimsgroup3.metadata.bean](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.bean) | |

#### nz.ac.massey.rimsgroup3.metadata

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| [Afferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXafferent): 3 | [Efferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXefferent): 1 | [Abstractness](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXabstractness): 0.33 | [Instability](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXinstability): 0.25 | [Distance](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXdistance): 0.42 |

|  |  |  |  |
| --- | --- | --- | --- |
| Abstract Classes | Concrete Classes | Used by Packages | Uses Packages |
| nz.ac.massey.rimsgroup3.metadata.MetadataRetriever | nz.ac.massey.rimsgroup3.metadata.DOINotFoundException  nz.ac.massey.rimsgroup3.metadata.MetadataRetrieverFactory | [nz.ac.massey.rimsgroup3](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3)  [nz.ac.massey.rimsgroup3.metadata.plugin](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.plugin)  [nz.ac.massey.rimsgroup3.metadata.test](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.test) | [nz.ac.massey.rimsgroup3.metadata.bean](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.bean) |

### 

#### nz.ac.massey.rimsgroup3.metadata.bean

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| [Afferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXafferent): 8 | [Efferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXefferent): 0 | [Abstractness](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXabstractness): 0 | [Instability](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXinstability): 0 | [Distance](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXdistance): 1 |

|  |  |  |  |
| --- | --- | --- | --- |
| Abstract Classes | Concrete Classes | Used by Packages | Uses Packages |
| *None* | nz.ac.massey.rimsgroup3.metadata.bean.Author  nz.ac.massey.rimsgroup3.metadata.bean.Book  nz.ac.massey.rimsgroup3.metadata.bean.Conference  nz.ac.massey.rimsgroup3.metadata.bean.Editor  nz.ac.massey.rimsgroup3.metadata.bean.Information  nz.ac.massey.rimsgroup3.metadata.bean.Journal  nz.ac.massey.rimsgroup3.metadata.bean.Person  nz.ac.massey.rimsgroup3.metadata.bean.Publication | [nz.ac.massey.rimsgroup3](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3)  [nz.ac.massey.rimsgroup3.DB.test](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.DB.test)  [nz.ac.massey.rimsgroup3.database](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.database)  [nz.ac.massey.rimsgroup3.metadata](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata)  [nz.ac.massey.rimsgroup3.metadata.plugin](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.plugin)  [nz.ac.massey.rimsgroup3.metadata.plugin.test](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.plugin.test)  [nz.ac.massey.rimsgroup3.metadata.test](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.test)  [nz.ac.massey.rimsgroup3.servlet](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.servlet) | *None* |

#### nz.ac.massey.rimsgroup3.metadata.plugin

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| [Afferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXafferent): 1 | [Efferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXefferent): 2 | [Abstractness](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXabstractness): 0 | [Instability](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXinstability): 0.67 | [Distance](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXdistance): 0.33 |

|  |  |  |  |
| --- | --- | --- | --- |
| Abstract Classes | Concrete Classes | Used by Packages | Uses Packages |
| *None* | nz.ac.massey.rimsgroup3.metadata.plugin.CrossrefRetriever  nz.ac.massey.rimsgroup3.metadata.plugin.ScopusRetriever | [nz.ac.massey.rimsgroup3.metadata.plugin.test](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.plugin.test) | [nz.ac.massey.rimsgroup3.metadata](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata)  [nz.ac.massey.rimsgroup3.metadata.bean](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.bean) |

### 

#### nz.ac.massey.rimsgroup3.metadata.plugin.test

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| [Afferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXafferent): 0 | [Efferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXefferent): 2 | [Abstractness](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXabstractness): 0 | [Instability](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXinstability): 1 | [Distance](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXdistance): 0 |

|  |  |  |  |
| --- | --- | --- | --- |
| Abstract Classes | Concrete Classes | Used by Packages | Uses Packages |
| *None* | nz.ac.massey.rimsgroup3.metadata.plugin.test.CrossrefRetrieverTest | *None* | [nz.ac.massey.rimsgroup3.metadata.bean](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.bean)  [nz.ac.massey.rimsgroup3.metadata.plugin](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.plugin) |

#### nz.ac.massey.rimsgroup3.metadata.test

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| [Afferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXafferent): 0 | [Efferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXefferent): 2 | [Abstractness](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXabstractness): 0 | [Instability](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXinstability): 1 | [Distance](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXdistance): 0 |

|  |  |  |  |
| --- | --- | --- | --- |
| Abstract Classes | Concrete Classes | Used by Packages | Uses Packages |
| *None* | nz.ac.massey.rimsgroup3.metadata.test.MetadataRetrieverFactoryTest | *None* | [nz.ac.massey.rimsgroup3.metadata](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata)  [nz.ac.massey.rimsgroup3.metadata.bean](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.bean) |

#### nz.ac.massey.rimsgroup3.servlet

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| [Afferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXafferent): 0 | [Efferent Couplings](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXefferent): 2 | [Abstractness](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXabstractness): 0 | [Instability](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXinstability): 1 | [Distance](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#EXdistance): 0 |

|  |  |  |  |
| --- | --- | --- | --- |
| Abstract Classes | Concrete Classes | Used by Packages | Uses Packages |
| *None* | nz.ac.massey.rimsgroup3.servlet.AdvancedRequest  nz.ac.massey.rimsgroup3.servlet.DoiRequest | *None* | [nz.ac.massey.rimsgroup3](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3)  [nz.ac.massey.rimsgroup3.metadata.bean](file:///C:\Users\Adam\Downloads\build\qa-reports\jdepend-report.html#PKnz.ac.massey.rimsgroup3.metadata.bean) |

|  |  |
| --- | --- |
| 10.6.3 Cycles | ] |

There are no cyclic dependancies.

## 10.7 Appendix G – Emma Report

## OVERALL COVERAGE SUMMARY

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| name | class, % | method, % | block, % | line, % |
| all classes | 5%   (1/22) | 2%   (3/162) | 1%   (24/2620) | 1%   (7.4/749) |

OVERALL STATS SUMMARY

|  |  |
| --- | --- |
| total packages: | 6 |
| total executable files: | 22 |
| total classes: | 22 |
| total methods: | 162 |
| total executable lines: | 749 |

COVERAGE BREAKDOWN BY PACKAGE


|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| name | class, % | method, % | block, % | line, % |
| [nz.ac.massey.rimsgroup3](file:///C:\Users\Adam\Downloads\build%20(1)\build\qa-reports\emma\_files\0.html) | 0%  (0/1) | 0%  (0/3) | 0%  (0/19) | 0%  (0/7) |
| [nz.ac.massey.rimsgroup3.database](file:///C:\Users\Adam\Downloads\build%20(1)\build\qa-reports\emma\_files\1.html) | 0%  (0/7) | 0%  (0/37) | 0%  (0/1557) | 0%  (0/419) |
| [nz.ac.massey.rimsgroup3.metadata.bean](file:///C:\Users\Adam\Downloads\build%20(1)\build\qa-reports\emma\_files\2.html) | 0%  (0/8) | 0%  (0/89) | 0%  (0/351) | 0%  (0/132) |
| [nz.ac.massey.rimsgroup3.metadata.plugin](file:///C:\Users\Adam\Downloads\build%20(1)\build\qa-reports\emma\_files\3.html) | 0%  (0/2) | 0%  (0/16) | 0%  (0/331) | 0%  (0/98) |
| [nz.ac.massey.rimsgroup3.servlet](file:///C:\Users\Adam\Downloads\build%20(1)\build\qa-reports\emma\_files\4.html) | 0%  (0/2) | 0%  (0/12) | 0%  (0/307) | 0%  (0/77) |
| [nz.ac.massey.rimsgroup3.metadata](file:///C:\Users\Adam\Downloads\build%20(1)\build\qa-reports\emma\_files\5.html) | 50%  (1/2) | 60%  (3/5) | 44% (24/55) | 46% (7.4/16) |

## 10.8 Appendix H – PMD Report

The following is a report generated by PMD

|  |  |  |  |
| --- | --- | --- | --- |
| **#** | **File** | **Line** | **Problem** |
| 1 | nz\ac\massey\rimsgroup3\Service.java | 13 | [A class which only has private constructors should be final](http://pmd.sourceforge.net/rules/design.html#ClassWithOnlyPrivateConstructorsShouldBeFinal) |
| 2 | nz\ac\massey\rimsgroup3\Service.java | 16 | [Found non-transient, non-static member. Please mark as transient or provide accessors.](http://pmd.sourceforge.net/rules/javabeans.html#BeanMembersShouldSerialize) |
| 3 | nz\ac\massey\rimsgroup3\Service.java | 16 | [Private field 'retriever' could be made final; it is only initialized in the declaration or constructor.](http://pmd.sourceforge.net/rules/design.html#ImmutableField) |
| 4 | nz\ac\massey\rimsgroup3\Service.java | 22 | [Use block level rather than method level synchronization](http://pmd.sourceforge.net/rules/design.html#AvoidSynchronizedAtMethodLevel) |
| 5 | nz\ac\massey\rimsgroup3\Service.java | 23 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 6 | nz\ac\massey\rimsgroup3\database\DatabaseConnection.java | 11 | [Found non-transient, non-static member. Please mark as transient or provide accessors.](http://pmd.sourceforge.net/rules/javabeans.html#BeanMembersShouldSerialize) |
| 7 | nz\ac\massey\rimsgroup3\database\DatabaseConnection.java | 13 | [Avoid variables with short names like db](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 8 | nz\ac\massey\rimsgroup3\database\DatabaseConnection.java | 19 | [Avoid using if...else statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfElseStmtsMustUseBraces) |
| 9 | nz\ac\massey\rimsgroup3\database\DatabaseConnection.java | 21 | [Avoid using if...else statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfElseStmtsMustUseBraces) |
| 10 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 17 | [Avoid unused imports such as 'org.apache.catalina.Session'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 11 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 17 | [Avoid unused imports such as 'org.apache.catalina.Session'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 12 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 18 | [Avoid unused imports such as 'org.apache.tomcat.dbcp.dbcp.DataSourceConnectionFactory'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 13 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 18 | [Avoid unused imports such as 'org.apache.tomcat.dbcp.dbcp.DataSourceConnectionFactory'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 14 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 22 | [The class 'DatabaseInsert' has a Cyclomatic Complexity of 6 (Highest = 19).](http://pmd.sourceforge.net/rules/codesize.html#CyclomaticComplexity) |
| 15 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 24 | [Found non-transient, non-static member. Please mark as transient or provide accessors.](http://pmd.sourceforge.net/rules/javabeans.html#BeanMembersShouldSerialize) |
| 16 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 46 | [Avoid variables with short names like db](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 17 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 56 | [Avoid really long methods.](http://pmd.sourceforge.net/rules/codesize.html#ExcessiveMethodLength) |
| 18 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 56 | [The method 'doGet' has a Cyclomatic Complexity of 19.](http://pmd.sourceforge.net/rules/codesize.html#CyclomaticComplexity) |
| 19 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 56 | [The method doGet() has an NPath complexity of 5072](http://pmd.sourceforge.net/rules/codesize.html#NPathComplexity) |
| 20 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 71 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 21 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 72 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 22 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 73 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 23 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 83 | [Avoid excessively long variable names like statementPublication](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 24 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 85 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 25 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 87 | [Avoid variables with short names like i](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 26 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 91 | [Avoid excessively long variable names like statementPublished](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 27 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 95 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 28 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 96 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 29 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 103 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 30 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 108 | [Avoid excessively long variable names like statementConference](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 31 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 110 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 32 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 117 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 33 | nz\ac\massey\rimsgroup3\database\DatabaseInsert.java | 124 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 34 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 4 | [Avoid unused imports such as 'java.sql.Connection'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 35 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 4 | [Avoid unused imports such as 'java.sql.Connection'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 36 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 5 | [Avoid unused imports such as 'java.sql.SQLException'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 37 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 5 | [Avoid unused imports such as 'java.sql.SQLException'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 38 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 6 | [Avoid unused imports such as 'java.util.ArrayList'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 39 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 6 | [Avoid unused imports such as 'java.util.ArrayList'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 40 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 22 | [Avoid unused private fields such as 'datasource'.](http://pmd.sourceforge.net/rules/unusedcode.html#UnusedPrivateField) |
| 41 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 50 | [Avoid excessively long variable names like modifyToThisInformation](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 42 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 51 | [Avoid excessively long variable names like originalInformation](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 43 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 54 | [Avoid unused local variables such as 'origAuthor'.](http://pmd.sourceforge.net/rules/unusedcode.html#UnusedLocalVariable) |
| 44 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 57 | [Avoid unused local variables such as 'newAuthor'.](http://pmd.sourceforge.net/rules/unusedcode.html#UnusedLocalVariable) |
| 45 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 61 | [Avoid if (x != y) ..; else ..;](http://pmd.sourceforge.net/rules/design.html#ConfusingTernary) |
| 46 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 62 | [Avoid empty if statements](http://pmd.sourceforge.net/rules/basic.html#EmptyIfStmt) |
| 47 | nz\ac\massey\rimsgroup3\database\DatabaseModify.java | 66 | [Avoid empty if statements](http://pmd.sourceforge.net/rules/basic.html#EmptyIfStmt) |
| 48 | nz\ac\massey\rimsgroup3\database\DatabaseRead.java | 25 | [Found non-transient, non-static member. Please mark as transient or provide accessors.](http://pmd.sourceforge.net/rules/javabeans.html#BeanMembersShouldSerialize) |
| 49 | nz\ac\massey\rimsgroup3\database\DatabaseRead.java | 46 | [Avoid variables with short names like db](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 50 | nz\ac\massey\rimsgroup3\database\DatabaseRead.java | 78 | [Position literals first in String comparisons](http://pmd.sourceforge.net/rules/design.html#PositionLiteralsFirstInComparisons) |
| 51 | nz\ac\massey\rimsgroup3\database\DatabaseRead.java | 84 | [Position literals first in String comparisons](http://pmd.sourceforge.net/rules/design.html#PositionLiteralsFirstInComparisons) |
| 52 | nz\ac\massey\rimsgroup3\database\DatabaseRead.java | 90 | [Position literals first in String comparisons](http://pmd.sourceforge.net/rules/design.html#PositionLiteralsFirstInComparisons) |
| 53 | nz\ac\massey\rimsgroup3\database\InsertStatements.java | 13 | [All methods are static. Consider using Singleton instead. Alternatively, you could add a private constructor or make the class abstract to silence this warning.](http://pmd.sourceforge.net/rules/design.html#UseSingleton) |
| 54 | nz\ac\massey\rimsgroup3\database\InsertStatements.java | 60 | [Avoid excessively long variable names like statementConference](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 55 | nz\ac\massey\rimsgroup3\database\InsertStatements.java | 122 | [Avoid excessively long variable names like statementPublication](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 56 | nz\ac\massey\rimsgroup3\database\InsertStatements.java | 136 | [Avoid variables with short names like i](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 57 | nz\ac\massey\rimsgroup3\database\InsertStatements.java | 158 | [Avoid excessively long variable names like statementPublished](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 58 | nz\ac\massey\rimsgroup3\database\ModifyStatements.java | 10 | [All methods are static. Consider using Singleton instead. Alternatively, you could add a private constructor or make the class abstract to silence this warning.](http://pmd.sourceforge.net/rules/design.html#UseSingleton) |
| 59 | nz\ac\massey\rimsgroup3\database\ModifyStatements.java | 34 | [Avoid variables with short names like i](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 60 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 11 | [All methods are static. Consider using Singleton instead. Alternatively, you could add a private constructor or make the class abstract to silence this warning.](http://pmd.sourceforge.net/rules/design.html#UseSingleton) |
| 61 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 22 | [Ensure that resources like this ResultSet object are closed after use](http://pmd.sourceforge.net/rules/design.html#CloseResource) |
| 62 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 37 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 63 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 53 | [Ensure that resources like this ResultSet object are closed after use](http://pmd.sourceforge.net/rules/design.html#CloseResource) |
| 64 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 62 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 65 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 75 | [Avoid excessively long variable names like statementConference](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 66 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 79 | [Ensure that resources like this ResultSet object are closed after use](http://pmd.sourceforge.net/rules/design.html#CloseResource) |
| 67 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 90 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 68 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 107 | [Ensure that resources like this ResultSet object are closed after use](http://pmd.sourceforge.net/rules/design.html#CloseResource) |
| 69 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 118 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 70 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 136 | [Ensure that resources like this ResultSet object are closed after use](http://pmd.sourceforge.net/rules/design.html#CloseResource) |
| 71 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 146 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 72 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 159 | [Avoid excessively long variable names like statementPublication](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 73 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 161 | [Ensure that resources like this ResultSet object are closed after use](http://pmd.sourceforge.net/rules/design.html#CloseResource) |
| 74 | nz\ac\massey\rimsgroup3\database\ReadStatements.java | 186 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 75 | nz\ac\massey\rimsgroup3\metadata\DOINotFoundException.java | 14 | [Found non-transient, non-static member. Please mark as transient or provide accessors.](http://pmd.sourceforge.net/rules/javabeans.html#BeanMembersShouldSerialize) |
| 76 | nz\ac\massey\rimsgroup3\metadata\DOINotFoundException.java | 14 | [Private field 'doi' could be made final; it is only initialized in the declaration or constructor.](http://pmd.sourceforge.net/rules/design.html#ImmutableField) |
| 77 | nz\ac\massey\rimsgroup3\metadata\MetadataRetrieverFactory.java | 17 | [A class which only has private constructors should be final](http://pmd.sourceforge.net/rules/design.html#ClassWithOnlyPrivateConstructorsShouldBeFinal) |
| 78 | nz\ac\massey\rimsgroup3\metadata\MetadataRetrieverFactory.java | 20 | [Avoid excessively long variable names like metadataRetrievers](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 79 | nz\ac\massey\rimsgroup3\metadata\MetadataRetrieverFactory.java | 20 | [Found non-transient, non-static member. Please mark as transient or provide accessors.](http://pmd.sourceforge.net/rules/javabeans.html#BeanMembersShouldSerialize) |
| 80 | nz\ac\massey\rimsgroup3\metadata\MetadataRetrieverFactory.java | 20 | [Private field 'metadataRetrievers' could be made final; it is only initialized in the declaration or constructor.](http://pmd.sourceforge.net/rules/design.html#ImmutableField) |
| 81 | nz\ac\massey\rimsgroup3\metadata\MetadataRetrieverFactory.java | 29 | [Use block level rather than method level synchronization](http://pmd.sourceforge.net/rules/design.html#AvoidSynchronizedAtMethodLevel) |
| 82 | nz\ac\massey\rimsgroup3\metadata\MetadataRetrieverFactory.java | 30 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 83 | nz\ac\massey\rimsgroup3\metadata\MetadataRetrieverFactory.java | 36 | [Use block level rather than method level synchronization](http://pmd.sourceforge.net/rules/design.html#AvoidSynchronizedAtMethodLevel) |
| 84 | nz\ac\massey\rimsgroup3\metadata\MetadataRetrieverFactory.java | 45 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 85 | nz\ac\massey\rimsgroup3\metadata\bean\Conference.java | 6 | [Avoid unused imports such as 'java.util.Date'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 86 | nz\ac\massey\rimsgroup3\metadata\bean\Conference.java | 6 | [Avoid unused imports such as 'java.util.Date'](http://pmd.sourceforge.net/rules/imports.html#UnusedImports) |
| 87 | nz\ac\massey\rimsgroup3\metadata\bean\Person.java | 12 | [Avoid variables with short names like id](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 88 | nz\ac\massey\rimsgroup3\metadata\bean\Person.java | 12 | [Found non-transient, non-static member. Please mark as transient or provide accessors.](http://pmd.sourceforge.net/rules/javabeans.html#BeanMembersShouldSerialize) |
| 89 | nz\ac\massey\rimsgroup3\metadata\bean\Person.java | 21 | [Avoid variables with short names like id](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 90 | nz\ac\massey\rimsgroup3\metadata\bean\Publication.java | 14 | [Avoid variables with short names like id](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 91 | nz\ac\massey\rimsgroup3\metadata\bean\Publication.java | 14 | [Found non-transient, non-static member. Please mark as transient or provide accessors.](http://pmd.sourceforge.net/rules/javabeans.html#BeanMembersShouldSerialize) |
| 92 | nz\ac\massey\rimsgroup3\metadata\bean\Publication.java | 22 | [Found non-transient, non-static member. Please mark as transient or provide accessors.](http://pmd.sourceforge.net/rules/javabeans.html#BeanMembersShouldSerialize) |
| 93 | nz\ac\massey\rimsgroup3\metadata\bean\Publication.java | 22 | [It is somewhat confusing to have a field name with the same name as a method](http://pmd.sourceforge.net/rules/naming.html#AvoidFieldNameMatchingMethodName) |
| 94 | nz\ac\massey\rimsgroup3\metadata\bean\Publication.java | 25 | [Avoid excessively long variable names like publicationCategory](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 95 | nz\ac\massey\rimsgroup3\metadata\bean\Publication.java | 37 | [Avoid variables with short names like id](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 96 | nz\ac\massey\rimsgroup3\metadata\bean\Publication.java | 51 | [Avoid excessively long variable names like publicationCategory](http://pmd.sourceforge.net/rules/naming.html#LongVariable) |
| 97 | nz\ac\massey\rimsgroup3\metadata\bean\Publication.java | 79 | [Avoid variables with short names like id](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 98 | nz\ac\massey\rimsgroup3\metadata\bean\Publication.java | 214 | [Avoid if (x != y) ..; else ..;](http://pmd.sourceforge.net/rules/design.html#ConfusingTernary) |
| 99 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 35 | [The field name indicates a constant but its modifiers do not](http://pmd.sourceforge.net/rules/naming.html#SuspiciousConstantFieldName) |
| 100 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 35 | [Variables should start with a lowercase character](http://pmd.sourceforge.net/rules/naming.html#VariableNamingConventions) |
| 101 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 35 | [Variables that are not final should not contain underscores (except for underscores in standard prefix/suffix).](http://pmd.sourceforge.net/rules/naming.html#VariableNamingConventions) |
| 102 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 63 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 103 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 102 | [Avoid using implementation types like 'ArrayList'; use the interface instead](http://pmd.sourceforge.net/rules/coupling.html#LooseCoupling) |
| 104 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 106 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 105 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 112 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 106 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 121 | [Avoid if (x != y) ..; else ..;](http://pmd.sourceforge.net/rules/design.html#ConfusingTernary) |
| 107 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 153 | [Avoid unused method parameters such as 'xmlDoc'.](http://pmd.sourceforge.net/rules/unusedcode.html#UnusedFormalParameter) |
| 108 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 153 | [Avoid unused private methods such as 'parseBook(Document)'.](http://pmd.sourceforge.net/rules/unusedcode.html#UnusedPrivateMethod) |
| 109 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 159 | [Avoid unused private methods such as 'parseConference()'.](http://pmd.sourceforge.net/rules/unusedcode.html#UnusedPrivateMethod) |
| 110 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 172 | [Avoid unused private methods such as 'safeParseInt(String)'.](http://pmd.sourceforge.net/rules/unusedcode.html#UnusedPrivateMethod) |
| 111 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 191 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 112 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 196 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 113 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 213 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 114 | nz\ac\massey\rimsgroup3\metadata\plugin\CrossrefRetriever.java | 218 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 115 | nz\ac\massey\rimsgroup3\metadata\plugin\ScopusRetriever.java | 30 | [Avoid using if statements without curly braces](http://pmd.sourceforge.net/rules/braces.html#IfStmtsMustUseBraces) |
| 116 | nz\ac\massey\rimsgroup3\metadata\plugin\ScopusRetriever.java | 30 | [Position literals first in String comparisons](http://pmd.sourceforge.net/rules/design.html#PositionLiteralsFirstInComparisons) |
| 117 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 3 | [Avoid duplicate imports such as 'java.io.IOException'](http://pmd.sourceforge.net/rules/imports.html#DuplicateImports) |
| 118 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 3 | [Avoid duplicate imports such as 'java.io.IOException'](http://pmd.sourceforge.net/rules/imports.html#DuplicateImports) |
| 119 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 4 | [Avoid duplicate imports such as 'java.io.InputStream'](http://pmd.sourceforge.net/rules/imports.html#DuplicateImports) |
| 120 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 4 | [Avoid duplicate imports such as 'java.io.InputStream'](http://pmd.sourceforge.net/rules/imports.html#DuplicateImports) |
| 121 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 28 | [Document empty constructor](http://pmd.sourceforge.net/rules/design.html#UncommentedEmptyConstructor) |
| 122 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 66 | [Avoid unused local variables such as 'test1'.](http://pmd.sourceforge.net/rules/unusedcode.html#UnusedLocalVariable) |
| 123 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 67 | [Avoid unused local variables such as 'test2'.](http://pmd.sourceforge.net/rules/unusedcode.html#UnusedLocalVariable) |
| 124 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 84 | [Method names should not start with capital letters](http://pmd.sourceforge.net/rules/naming.html#MethodNamingConventions) |
| 125 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 91 | [Avoid if (x != y) ..; else ..;](http://pmd.sourceforge.net/rules/design.html#ConfusingTernary) |
| 126 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 96 | [Avoid empty catch blocks](http://pmd.sourceforge.net/rules/basic.html#EmptyCatchBlock) |
| 127 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 125 | [Avoid variables with short names like is](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 128 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 131 | [Avoid if (x != y) ..; else ..;](http://pmd.sourceforge.net/rules/design.html#ConfusingTernary) |
| 129 | nz\ac\massey\rimsgroup3\servlet\AdvancedRequest.java | 132 | [Avoid variables with short names like sb](http://pmd.sourceforge.net/rules/naming.html#ShortVariable) |
| 130 | nz\ac\massey\rimsgroup3\servlet\DoiRequest.java | 38 | [Avoid if (x != y) ..; else ..;](http://pmd.sourceforge.net/rules/design.html#ConfusingTernary) |

## 10.9 Appendix I – Issue tracking



Number of open issues: 0  
Number of closed issues: 5 (not including test issue)  
Average time to close issues: 3-4 days